Statement Of Work

<CustomerName>

Delivery Estimate for Small Projects

Estimate Number: <99999999>

Date: <Today>

Table of Contents

1.	Project Objective	4

2.	Deliverables	5

2.1	Software Deliverables	5

2.1.1	MEP Cloud Installation	5

2.1.2	MEP On Premises Installation	5

2.1.3	Enterprise Printing Platform (EPP)	5

2.1.4	Deploy Baseline Applications	5

2.1.5	Develop and Deliver Custom Applications	6

2.1.6	Develop, Deploy and Configure Labels	7

2.1.7	Configure for User Security	7

2.1.8	Configure Integration and Connection Strings	7

3.	Service Methodology	8

3.1	Project Structure	8

3.1.1	Project Planning Session	8

3.1.2	Project Kickoff Meeting	8

3.1.3	Architecture Design Workshop (ADW)	8

3.1.4	Requirement Definition	9

3.1.5	Solution Application Deployment	9

3.1.6	Unit Testing	10

3.1.7	Mobile Client Device Configuration	10

3.1.8	Key User Training	10

3.1.9	Support User Acceptance Testing	10

3.1.10	Limited Load Test	11

3.1.11	Prepare for Go Live	11

3.1.12	Hypercare	11

4.	Solution Assumptions	12

4.1	Access Security Credentials	12

4.2	Access Network Connection	12

4.3	Supported Architecture and Server Software	12

4.4	Wireless Network Connectivity	12

4.5	Work Environment	12

4.6	Data Quality	13

4.7	Data Availability	13

4.8	Go Live / Hypercare Support	13

4.9	ERP Upgrade Considerations	13

4.10	Load Balancer Considerations	13

4.11	Scope Components and Task	14

4.12	Platform	14

4.13	Project Management Time	14

5.	Customer Requirements	15

5.1	General	15

5.2	ERP/System Version	15

5.3	Project Kickoff and Planning	15

5.4	Customer Executive Sponsor	15

5.5	Customer Subject Matter Experts	15

5.6	Primary Customer Contact	15

5.7	Mobile Enterprise Platform Administrator and Key Users	15

5.8	Nextworld EAP Platform Administrator and Key Users	16

5.9	Information Technology	16

5.10	Test Environment	16

5.11	Customer Testing Required	17

5.12	Completion of Go Live Assessment	17

6.	Cost and Charges	18

6.1	Cost Estimate	18

6.1.1	Estimated Fees and Charges	18

6.2	Scheduled Consulting	18

6.3	Cancellation / Postponement of Scheduled Services	18

6.4	Change Order	18

7.	Invoices and Billing	20

8.	Terms and Conditions	21

This Statement of Work (“SOW”) establishes the terms of the engagement for professional services between <CustomerName> (“Customer”) and Data Systems International, Inc. dba Cloud Inventory©,  (“Cloud Inventory®”),  through its subsidiary and authorized reseller, (Other DSI Entity) solely for software installation, configuration and delivery of defined solution components (“Services”).

Unless stated otherwise herein, this SOW is governed by the terms and conditions of the Software as a Service Agreement: (< Select one or the other >)Software License, Services and Maintenance Agreement between the parties (”Agreement”).  Any capitalized terms in the SOW not defined herein shall have the meaning assigned to them in the Agreement notwithstanding anything in the Agreement or this or any other SOW to the contrary, this SOW shall not amend or otherwise modify the terms and conditions of the Agreement.

# Project Objective

Customer has requested changes to existing platform and / or application feature / functionality.  Cloud Inventory® will deliver services related to the defined project objectives.

- Objective1

- Objective 2

- Objective 3

# Deliverables

This scope of work (SOW) was developed based on our current understanding of the requirements, Cloud Inventory® will complete the solution deliverables as listed to deploy the agreed Mobile Enterprise Platform (MEP) and any identified application(s).  Any changes to this SOW or the listed deliverables could impact the project timeline and / or budget.  Any changes will follow the process defined in section 6.4.

## Software Deliverables

Cloud Inventory® will deliver the following software components and related configurations:

<This section is meant as a place holder only.  Depending on the ask, this section will change>

### MEP Cloud Installation

- For architecture deployed and hosted by Cloud Inventory®

  - Basic provision, configuration and validation of a single cloud tenant, configured with up to three (3) environments as defined by Customer

    - Where necessary a Cloud Connect Gateway server software package will be installed

      - Cloud Connect Gateway Server requires designated on site resources

    - Cloud Connect server will be setup and configured to work with Customer defined systems / resources.

### MEP On Premises Installation

- For architecture deployed on Client premises or Client designated hosting service

  - Intermediate mobile enterprise platform installation consisting of two (2) platform instances (1 non-production and 1 production) each with single or multiple environments.

    - An environment may consist of one core, one database (SQL or Oracle) and one or more application servers.

### Enterprise Printing Platform (EPP)

- Installation and configuration of EPP (Cloud <Select One> On Prem)

  - Standard installation / provision of a single EPP instance supporting non-production and production  installation

  - Print Bridge(s) may be installed and configured to support label printing at defined Customer facilities(s)

    - Several factors may be considered in the need for a print bridge.   The need for a print bridge (or multiple print bridges) will be finalized in the ADW.

    - Print bridge installation requires customer designated on site resources

  - Configuration and testing for up to 10 bar code label printers

  - Develop and configure up to XX label templates

### Deploy Baseline Applications

- Customer has identified and accepted the following baseline applications and where noted baseline application revisions.  The following applications are planned for delivery as a part of this project.

  - Deploy and configure baseline

    - Inventory Transfer with no modifications

    - Purchase Order Receipt

      - Modified to support processing of receipt routing transactions

      - Modification to support generation of receipt routing quality label

    - Cycle Count with no modifications

  - Develop, deploy and configure personalized applications for Customer

    - Customer Application 1

    - Customer Application 2

  - Where define in requirements or design documents, develop service definitions for Customer provided RESTful API interfaces

    - Customer is responsible for development, testing and resolution of any issues associated with execution of Customer developed components

    - Customer is responsible for definition of required parameters and format of those parameter values

    - Customer is responsible for validation and resolution of provided RESTful API

### Develop and Deliver Custom Applications

- Customer has identified requirements identified as custom.  These applications will be further defined and documented in the planning part of this project. .  The following applications are planned for delivery as a part of this project.

  - Deploy and configure custom application

    - Put Away Application

      - After receipt into one of 5 receipt locations allow user to select receipt location to work over (show list of receipt locations)

      - Display list of item / lot / quantity of items in select locations user may select any item

        - Selection of an item does not lock user into put away of that item

      - User scans receipt label

        - Receipt label printed during PO receipt will identify item, lot and carton quantity

      - User is to move scanned carton to put away cart

      - User may scan additional cartons

      - When user has filled cart provide button to begin put away

      - Display list of items on put away card with put away zone requirements based on item criteria

      - User scans any carton

        - Display carton details and put away zone requirements

      - User scans location

        - Verify location is in appropriate put away zone

        - Transfer quantity from dock location to scanned location

      - Return to list of remaining items

        - When all items are scanned display message if additional items are available for put away or for user to begin task xxx

    - Manufacturing Quality Validation

      - Samples of materials are captured every 1 hours of manufacturing run.  Sample materials are labeled with identifying details.

      - User is to scan sample label

      - User executes super special test against sample.

      - If sample passes manufacture lot status is released else lot hold status is updated to poison

      - Sample quantity is adjusted out of inventory

    - Modified to support processing of receipt routing transactions

    - Modification to support generation of receipt routing quality label

    - Cycle Count with no modifications

### Develop, Deploy and Configure Labels

- Where defined in requirements or design documents labels will be developed and configured to fulfill defined definitions.

  - Develop and deploy labels

    - Label 1

      - Understood to be simple label containing 10 elements or less

    - Label 2

      - Understood to be a moderate label containing 20 elements or less

### Configure for User Security

- Existing security methods are expected to remain as is for this project.  Additional roles or users may be defined as a part of this project.  Development and deployment of the users and roles is Customer responsibility.

### Configure Integration and Connection Strings

  - Where necessary create new Database connection strings or add tables utilizing existing connection strings

  - Where necessary utilize existing ERP Connection configuration for registration of additional functions

  - Where necessary develop additional service definitions for calling external web services.

  - Customer is responsible to validate external web services, provide parameters necessary and be responsible for validation and resolution of issues related to web service execution.

# Service Methodology

Cloud Inventory® will provide professional services in support of delivering the defined solution. These components are generalized for all projects and individual projects may not include every methodology component in order to complete the deliverables outlined in section 2.1.

## Project Structure

Below defines an overview of the project structure.  Some or all components defined below may be included in this project.

### Project Planning Session

- The purpose of this task is to develop the project resource plan and timeline

  - Review SOW

  - Develop Initial Project Schedule. The project schedule will be completed and committed to once the detailed requirements definitions are completed. Any timelines communicated prior to that point are for planning purposes only and are subject to revision.

  - Develop resource plan

    - Resource plan will include identification of Customer resources and Cloud Inventory® personal required to successfully deliver the solution.

  - Document and submit necessary forms for Cloud Inventory® user access on all necessary systems

    - Customer must provide profiles sufficiently enabled to allow Cloud Inventory® resources access to necessary systems for installation, configuration, development, testing and deployment activities.

  - Define remote connection criteria

    - Customer must provide remote connection capabilities for successful delivery of the solution.

  - Define work locations

    - Project work may be done remotely or on site as mutually agreed by all parties.

      - Remote work may take place from a variety of locations.

### Project Kickoff Meeting

- The purpose of this activity is to facilitate a high-level project kickoff with the Customer.  During the meeting Cloud Inventory® will:

  - Define the services team, roles, and responsibilities

  - Review objectives, goals, and critical success factors

  - Review of completion criteria and critical dates

  - Review implementation plans and detail the tasks to be completed

  - Schedule installation activities

### Architecture Design Workshop (ADW)

- The purpose of this activity is to verify prerequisites, identify and define necessary components of solution deployment

  - On Premises ADW include

    - Validate server prerequisites

    - Determine appropriate solution architecture

      - Deployment architecture / server resources

      - Deployment network considerations / constraints

      - Expected transaction volume

      - Expected number of users

    - Identify Connection types / Web services (service definitions) required

    - Finalize architecture solution

    - Document architecture solution

  - Cloud Hosted ADW includes

    - Validate service delivery location(s) for optimal regional deployment

    - Validate expected transaction volume / user load

    - Validate and identify necessary configurations options

      - Deployment network considerations / constraints

      - Expected transaction volume

      - Expected number of users

    - Validate and identify necessary Customer network / access requirements

### Requirement Definition

- Define and document the solution requirements.  These requirements will serve as the basis for development of testing plans.  While discussions may have included functional requirements this should be considered to be a technical requirements definition.

  - Present Solution Orientation Session

    - Review functionality of baseline applications

      - Identify baseline configuration options to be deployed

    - Review any known personalized application / function requirements

    - Review known requirements as they relate to personalized applications

      - Define and document technical requirements

    - Review any known automation interfaces (AIM Sessions)

    - Review any known nonnative integration interfaces

    - Review any know Customer supplied RESTful API interfaces

  - Document details related to interface development / deployment

    - Interfaces to third party applications are expected to be RESTful based calls.

    - Cloud Inventory® is not responsible for testing third party interfaces

    - Cloud Inventory® is not responsible to resolve functionality of third party interfaces

  - Finalize make / model of any mobile or PC devices to be used for project delivery

    - Mobile devices have a variety of screen size.  To properly plan and identify any necessary platform views the final list of device make model must be determined.

    - Understanding is devices will utilize a current, industry standard OS

  - Conduct Gap Analysis

    - Unknown functionality or application requirements discovered during Gap Analysis may require a change order as defined in section 6.4

### Solution Application Deployment

- Deploy solution components across architecture as defined in the ADW

  - Configure environments / promotion levels

    - The solution consists of one or more instances of the platform.  Within each instance of the platform there can be one or more environments configured (standard installation supports up to three environments per instance).  Promotion levels will be configured to a single environment

      - ERP configurations are established at an environment level

      - Database connections (where required) are established at an environment level

        - Database connections to industry standard databases are supported

  - Install baseline application package

    - Where defined in requirements configure baseline applications

  - Where defined in requirements develop and deploy personalized applications

### Unit Testing

- Unit testing is a validation of the applications connectivity and base functionality.  It is traditionally conducted by the Cloud inventory® project resources.  Customer may engage in this testing as agreed by all parties.

- Understanding is that this activity is not intended to be a full end to end test of every feature and function within the existing application set, but is a surface test,  which allows Cloud inventory® project resources to determine if the application is ready for user acceptance testing.

### Mobile Client Device Configuration

- Configuration of the Mobile Client on the designated project devices is a training task.  The objective is to train designated Customer resources in the process for loading the various devices that may be deployed with the Mobile Client application for transactional processing.

  - Customer to provide one of each type of device planned for go live for this training

  - Customer is responsible for any external documentation for the process of device loading

  - Training will encompass:

    - Loading Mobile Client application to a device

    - Configuration of Mobile Client application.

      - Where applicable, transfer of device from a non-production instance to a production instance

    - This is a train the trainer approach where a Cloud Inventory® will train an administrator to load a device and expectation would be for that person to load  additional devices

  - Customer may elect to utilize a mobile device management software package.  Cloud Inventory® is not responsible for the training in or the configuration of such software.

### Key User Training

- Cloud Inventory® utilizes a train the trainer model for the solution, and will train a small group of Customer super users (up to 5 users).

  - Customer defined Super users will be responsible for:

    - End user application training for go live

    - Development of any required Customer documentation for the solution applications

    - Development of any required Customer documentation for platform operations

### Support User Acceptance Testing

- Support Customer validation and testing of solution.  Customer is expected to have developed written test plans based on requirements defined earlier in the project and the various scenarios Customer considers to be representative of production operations

  - Document any exceptions to defined requirements

  - Review exceptions and determine necessary next steps

  - Where required revise configuration and / or application to be compliant with defined requirements

  - Customer is responsible for any required wireless network deployment, maintenance, and tuning to support project.  This configuration is required to support testing.

### Limited Load Test

- The purpose of this activity is to identify and complete a test that is conducted against the production architecture which leverages the Cloud Inventory® defined solutions and integrations to external systems.

  - Setup and configure environment for processing

  - Populate load test data

  - Execute load test

  - Document and discuss results+

  - Results of Limited Load Test may identify a need for a full load test which is not included in this scope of work.  A full load test would require a change order as defined in section 6.4

### Prepare for Go Live

- Ensure all necessary components, configurations and personnel are in place and available to support go live

  - Promote all necessary platform components and configuration elements to production

    - Publish of all applications

    - Registration of all connectors and / or database connections in production environment

  - Ensure appropriate roles and users are configured for production deployment

  - Ensure designated devices are configured and validated to production instance

  - Ensure any external components necessary are promoted to / configured in production

    - Customer is responsible for any necessary revisions to Customer systems and components

### Hypercare

- Provide support as agreed (i.e., on site / remote) for designated Customer site(s).  support will align with the schedule agreed upon during planning meetings

- Hypercare is supported during standard working hours

  - Weekends and holidays are excluded from hypercare unless otherwise agreed by both parties

    - Weekends and holidays may incur additional charges as outlined in section 6.1.1

  - Default time zone for scheduling consultant engagement is US Central Time unless otherwise agreed by both parties

- Known Customer Locations and deployment plan:

| Location Description | Hypercare | Country | Allocated hours |
| --- | --- | --- | --- |
| <CustomerName> |  |  |  |

# Solution Assumptions

Unless otherwise noted in this SOW or agreed to in writing, the following assumptions are based on information provided by Customer to Cloud Inventory® relating to the development and deployment of the solution. These assumptions have been used to develop the estimated hours and costs in section 6.1.1.  Deviations from these assumptions may lead to commensurate changes in the estimated costs and corresponding timeline.. The change order process defined in section 6.4 will be used to manage and document any of these deviations.

Timeline and schedules relating to solution delivery will be developed and agreed to during project implementation. Any previously discussed timelines or schedules cannot be guaranteed.

## Access Security Credentials

- Customer will make connections and credentials available for all personnel through the duration of the project that allow project personnel to efficiently access the necessary systems and applications for all project tasks.

- Where monitored sessions are required, Customer will ensure that Customer resource monitoring session has credentials and clearance for all necessary access.

## Access Network Connection

- For on-site work, Customer will make connections available to on-site project personnel that are compliant with Customer process and procedures for non-employees to access systems and applications related to the project for efficient and timely delivery of related services

- For remote work, Cloud Inventory® requires VPN access or similar to Customer systems Customer is responsible to provide necessary software, tokens, hardware to facilitate remote access for project activities to Cloud Inventory® assigned resources.

  - Monitored sessions (i.e. Zoom, Team ..) can significantly impact the schedule and efficiency of the project.  This type of session is not within our best practice.

## Supported Architecture and Server Software

- Customer shall be provided detail prerequisites for supported sever operating system version.  Prerequisite software, software versions related server components and related server configurations.  Customer is responsible to provide architecture compliant with details provided in ADW for solution deployment.

## Wireless Network Connectivity

- Unless specifically identified in the application requirements.  All applications for this scope are considered to require a constant connection to a wireless network.   Functionality in a disconnected state is not supported in baseline applications or in bespoke applications unless specifically called out in the application requirements.

## Work Environment

- Project work may be completed remotely, on site, or in a hybrid delivery model as agreed by both parties during the initial planning sessions.  Where on-site resources are included in the project delivery model, necessary trips and initial work schedules will be agreed to by both parties.

- Where required, consultant on-boarding activities and/or customer specific security training is considered a billable activity at the approved hourly rate and not included in our estimated costs

- All project development is expected to be done in English language only

- All project requirements will be documented in English language only.

- All project communications written and oral will be delivered in English language only.

- Unit testing is expected to be done in English language only

- User acceptance testing may be done in a combination of English and one other designated language however this dual language testing may require additional testing time not allowed for in this scope.

- Any language translation related to the project is Customer responsibility.

## Data Quality

- Customer is responsible for the accuracy of all data imported or entered into any relevant system or data source.

  - Project interruption to resolve data quality or availability issues may impact project schedule and require a change order as defined in section 6.4.

## Data Availability

- Data for Unit Testing and User Acceptance Testing is expected to be validated and provided by Customer.

- Where required, data migration will require Customer resources to extract data from the legacy system(s) and make it available in an agreed format for import into the project designated data model and related system or platform components.  This will be required for any historical data, changed data, and transactions in flight, so that the new system being deployed and configured will have the most updated data. Extracted data is to be available and validated  on a scheduled agreed to by both parties throughout the project.

## Go Live / Hypercare Support

- This estimate may include Hypercare for each defined planned deployment location as defined in section 3.1.12.  If additional support is required, a change order or separate agreement may be executed to authorize that additional work.

- This estimate may include hours for on call consultant support.

## ERP Upgrade Considerations

- If platform upgrade is done in conjunction with an ERP upgrade, any previously deployed ERP modifications or configuration of non standard interface components are assumed to be in place and validated prior to any testing of the platform upgrade.

  - Modifications to migrated applications that are required due to changes / additions in ERP interfaces are not included in this scope of work

  - Platform upgrade projects assume a like for like configuration related to data structures and interface capabilities. Any data structure or interface revisions introduced by an ERP system change are not included in this scope

- Cloud Inventory® does not test all released versions of the Mobile Enterprise Platform(MEP) with all released versions of ERP solutions for which integration is supported.  Cloud Inventory ® interfaces are validated against ERP configurations following the best practice of ERP providers.

  - Support policies under the current Agreement will be used for guidance if an issue is identified with integration from MEP to the ERP Solution

## Load Balancer Considerations

- Cloud Inventory® does not install, configure, deploy, or manage load balancers. The Mobile Enterprise Platform (MEP) supports load balancing for both the Mobile Client and the Platform Portal. Cloud Inventory® may provide guidance and best practices related to MEP-specific configuration in scenarios where a Customer elects to use a load balancer.

  - Understanding is that Cloud inventory® is not responsible for and cannot provide services related to the configuration and deployment of a load balancer or load balancer appliance.

  - Understanding is Load Balancing is a consideration only for mobile client connections inbound to MEP via TCP/IP and connections to Platform Portal

  - Understanding is this topic relates to on-premises MEP deployments only

- Topics that are commonly reviewed include:

  - Load Balancer Virtual IP

  - Health-Check

  - Stickiness

  - Load Balancing Algorithm

- If Customer is leveraging a load balancer with the Mobile Enterprise Platform (MEP) which is supported, Cloud Inventory® resources are limited to providing best practice in regards to MEP configuration.

## Scope Components and Task

- If additional components, functionality, or tasks are identified, a change order as defined in section 6.4 will be developed to authorize and define that additional work.

## Platform

- This SOW assumes that the MEP, Mobile Client and other solution components being deployed do not require any platform base code modifications.

## Project Management Time

- This estimate includes billable project management hours that are an integral part of a successful project. Project management hours may include the following:

  - Serve as primary contact point for all project communications

  - Responsible for communications between stakeholders, Customer and the project team

  - Monitor and report on project KPI

    - Status

    - Budget

    - Timeline

    - Risk Assessment

  - Manage solution scope

  - Manage project issue list

  - Schedule and coordinate Cloud Inventory® resources and related project activities

  - Coordinate with Customer Project Manager for Customer resource engagement

  - Manage and process any change request

# Customer Requirements

Customer acknowledges that their participation and cooperation are critical for the success of the solution. Customer is responsible for providing and ensuring Customer committed participation of required resources during the project. The estimated pricing and schedule reflect these important requirements. Failure of Customer to meet or fulfil their project requirements may result in the need for a Change Order as defined in section 6.4 to authorize and define that work.

## General

- Various information may be necessary for the completion of the project not defined in the scope. This information may include but is not limited to:

    - Customer process and procedures for safety, physical and / or remote access

    - Customer safety process and or procedure definition

    - Customer protocol and daily process or procedure

## ERP/System Version

- Customer is responsible for providing the same ERP, database and related project component version and details in the development / testing instance and the production instance.

  - Customer is responsible for providing a JDE EnterpriseOne environment following Oracle best practice base code and tools releases are in sync.

  - Understanding is Cloud Inventory® will configure the solution based on information captured in Appendix A.

## Project Kickoff and Planning

- Customer will ensure personnel assigned to this project are available as scheduled for the duration of the planning session.

  - Key Customer stakeholders and subject matter experts will need to be available for the kickoff and planning sessions

## Customer Executive Sponsor

- Customer will identify an executive sponsor that will be engaged in the oversight of the project.  Customer executive sponsor will participate in executive alignment calls with Cloud Inventory® executive sponsor

## Customer Subject Matter Experts

- Customer is responsible for ensuring that all necessary subject matter experts are available and actively participate throughout the life of the project.

## Primary Customer Contact

- Customer is responsible for designating a project manager to manage and coordinate Customer activities and resources associated with this project.  Cloud Inventory® implementation management team is responsible to schedule Cloud Inventory® resources for defined activities and to interface with Customer identified project manager.

## Mobile Enterprise Platform Administrator and Key Users

- Customer is responsible for identifying a Mobile Enterprise Platform (MEP) administrator and key users

  - MEP administrator would participate in activities related to maintenance and care of platform, mobile devices, and application deployment.

- MEP Administrator Training

  - Customer designated administrator is required to complete the mobile enterprise platform administrator training program in a timely manner as it relates to the delivery of this project.

- Customer may choose to not identify or provide an administrator in which case a managed services contract will be required to support and maintain platform and related components.

- Key users would participate in key user training and be responsible for end user training delivery and development of any Customer specific training documentation.

  - Customer is responsible for identifying up to two (2) key users who will be trained in the proper execution of the developed applications and related components as it relates to end user deployment.  These key users will be responsible for completing end user training for Customer personnel and the development of any Customer specific application-level training material prior to go live.

## Nextworld EAP Platform Administrator and Key Users

- Customer is responsible for identifying a Nextworld EAP administrator and key users

  - Administrator would participate in activities related to maintenance and troubleshooting of platform along with being primary point of contact for any support related issues.

- Administrator Training

  - Customer designated administrator is required to complete administrator training program in a timely manner as it relates to the delivery of this project.

- Key users would participate in key user training and be responsible for end user training delivery and development of any Customer specific training documentation.

  - Customer is responsible for identifying up to two (2) key users who will be trained in the proper execution of the developed applications and related components as it relates to end user deployment.  These key users will be responsible for completing end user training for Customer personnel and the development of any Customer specific application-level training material prior to go live.

## Information Technology

- Customer is responsible for providing committed IT resources for all security, network, infrastructure and system integration needs.

- Customer is responsible for ensuring that all Customer security practices, protocols and policies are adhered to throughout the implementation.

- Customer is responsible for administration and necessary modifications of all third party software if applicable for this project.

- Platform Users and their permission may be managed by one of several models.  The deployment of a management method for users will be defined in preliminary planning.

  - Customer designated administrator is responsible for maintaining users permissions and the deployment/mapping of those permissions on the platform.

## Test Environment

- Customer is responsible for providing a configured and functional test environment along with relevant test data that simulates production data scenarios relevant to this project.

  - Customer is responsible for Interaction with third party systems and validation of those integrations during testing.

## Customer Testing Required

- Customer validation and testing is understood to be based on the requirements developed during the preliminary stages of this project.  Unknown or newly defined testing criteria may require a change order as defined in section 6.4 to support or resolve.

- Unless otherwise stated in the SOW, Customer is required to create and execute a comprehensive written test plan that covers all functionality, use cases, devices, platform, settings and environments on a non-production system that faithfully replicates production logic, data, settings, configuration, code levels and expect performance.  This test plan should be prepared and shared with Cloud Inventory® prior to the beginning of the Customer validation testing task in this project.

- Customer is responsible for user acceptance testing.  This estimate includes time to participate in investigation of reported issues and to verify revisions where delivered components do not conform to the approved requirements and design as documented in the mobile enterprise platform requirements documentation.

## Completion of Go Live Assessment

- Customer and Cloud Inventory® will jointly be responsible to fully complete a go live assessment of the production configuration prior to the scheduled event

# Cost and Charges

Cost and Charges are detailed below.

## Cost Estimate

- Costs shown herein and are in United State Dollar (USD) currency.

### Estimated Fees and Charges

| Approved Hourly Rate | Estimated Hours | Estimated Cost |
| --- | --- | --- |
| $250.00 | 6 | =Product(A2,B2) \# "$0,000.00" $1,350.00 |

  - All Services are provided on a time and material basis.  Actual hours and cost may vary.

  - Default time zone for scheduling consultant engagement is US Central Time unless otherwise agreed by both parties

  - Estimated Service fees do not reflect any taxes.  Taxes, if applicable, will be applied in addition to fees for Services.

  - Approved Hourly Rate stated above is for work performed during standard business weekdays.  Work performed on weekends or holidays will be billed at 125% of the Approved Hourly Rate and must be approved in advance by Customer and Cloud Inventory® management.

    - Weekend, Holiday and nonstandard workday support must be scheduled a minimum of two weeks in advance and mutually agreed to by both parties.

    - Weekend and Holiday and nonstandard workday support is subject to a 4 hours per day minimum.

  - Estimated Cost does not include any travel related expenses.  Cloud Inventory® will bill for all ordinary travel related expenses such as airfare, hotel, car rental, transportation fees, tolls, airport parking and meals.

## Scheduled Consulting

- Consultants scheduled to provide Services for scheduled project activities (i.e. Customer user acceptance testing, go live, etc.) will be billable for the time scheduled whether directly engaged on activities or on standby supporting the scheduled task.  Consultants will be available to perform work related to the project in accordance with the agreed upon schedule, barring any unforeseen circumstances such as force of nature, sickness et al.

## Cancellation / Postponement of Scheduled Services

- Customer agrees they will provide written cancellation notice 5 business days prior to scheduled services work.  If the cancellation request is not received 5 business days prior to the scheduled date for the services work to be performed, Customer shall be billed for 50% of the scheduled hours for each day that does not meet the 5 business days cancellation requirement.  These hours are referred to as cancellation fees

- Cancellation fees are not included in the estimated fees and will not reduce the planned hours for the project.

## Change Order

Any changes to the deliverables detailed in section 2 of this SOW will be documented with a written Change Order (“CO)”.  Any CO must be approved by both parties before any work defined in the CO can begin.   Associated project schedule and estimated cost changes will include an approximate impact to schedule and cost.  The following summarizes the Change Order Process

- Any member of either the Customer team or the Cloud Inventory® project team may observe a need for a CO

- A CO may be used to initiate the process and should include:

  - The subject of the change

  - Submitted by

  - Submission date

  - Description of proposed change

  - Expected effort to complete CO

- The CO will be forwarded to the Customer Project manager and the Cloud Inventory® project manager

- Both teams will review the requested change and either approve it as is, propose revisions, reject it, defer it or approve it for investigation if necessary.  Some CO may require additional approval from project sponsors or review by executive team members.

- If CO is rejected, changes defined in CO are not included or acted upon

- If CO is accepted (including revisions agreed to), the Cloud Inventory® team will incorporate the approved changes into the existing project plan and adjust schedule accordingly.

- The approved CO included changes in scope, price, scheduled and / or terms and conditions of the original SOW will amend the original SOW and incorporate the changes.

- Should any CO or additional scope be required, Cloud Inventory® will bill Customer on a time and material basis for actual work performed at the approved hourly rate defined in section 6.1.1. All conditions related to billing during weekends, taxes, travel or other project-related charges will apply as appropriate to change orders.

# Invoices and Billing

Cloud Inventory ® will submit invoices to Customer on a weekly basis for services rendered.  Invoices for expenses will be submitted as such expenses are incurred.  Invoices are due and payable per the payment terms identified in the Agreement.  Customer acknowledges that failure to remit payment according to the agreed upon payment terms as defined in the Agreement may result in cancellation of scheduled engagement resources until such time as the account balance is brought into compliance with the agreed up on terms.

# Terms and Conditions

By signing the SOW, Customer authorized Cloud Inventory® to begin work as stated in this document.  Both Customer and Cloud Inventory® will agree to the engagement start dates.

This statement of work must be executed within 30 days of the date noted on the cover page.  If not executed within 30 days, this SOW is void.

Any estimates given to Customer either orally or written prior to the execution of this SOW are null and void.  Upon signature and acceptance by both parties this SOW, pricing herein is valid and binding specific to the project described herein for a period of one year from the Acceptance Date or until project completion as agreed to by both parties.  The Agreement will be used for all terms and conditions not specifically included in this SOW.

| By execution, signer certifies that signer is authorized to accept and execute this SOW on behalf of Cloud Inventory®.. | By execution, signer certifies that signer is authorized to accept and execute this SOW on behalf of Customer.. |
| --- | --- |
| DATA SYSTEMS INTERNATIONAL, INC. DBA CLOUD INVENTORY® | <CUSTOMERNAME> |
| By: (Authorized Signature) | By: (Authorized Signature) |
| Print Name: | Print Name: |
| Title: | Title: |
| Accepted and Effective on: ____________________________ (Date) | Accepted on: ____________________________________ (Date) |
|  | PO # (if applicable): _______________________________ |

Appendix A

Planned Deployment Summary

This section defines the initial deployment details identified in sales meetings.  These details are preliminary and are subject to change based on final project deployment methods, dates and procedures that may be in effect at the time of project delivery.

| Deployment Point | Deployment Detail |
| --- | --- |
| Planned ERP Solution | JDE EnterpriseOne 9.2 |
| Planned ERP Base Code Version | Base code version 9.2.6 |
| Planned ERP Tools Release Version | Tools Release 9.2.8 |
| Planned ERP Operating System Version (App Server) | Windows Server 2022 |
| Planned ERP Database Type / Version | Oracle 19c |
| Planned Cloud Inventory® Product / Version | MEP 9.5.5 (Current version and patch level) |
| Planned Label Printing Solution | EPP (Current Version) |
| Planned Print Method(s) | MEP Print Agent, File Drop, RESTful API |
| Solution Deployment |  |
| Planned Deployment Model – Cloud Inventory® Product | Cloud Inventory® Managed / Public Cloud |
| Planned Deployment Model – ERP Solution | Customer Managed / Private Cloud |
| Planned Device Information – Cloud Inventory® Product |  |
| Handheld Units | Zebra MC9300 Handheld – Android 10 |
|  | Zebra MC9400 Handheld – Android 13 |
| Vehicle Mount Units | Windows IoT Tablet – Windows 11 |
| Desktop Environment | Windows 10 - Mobile Client |
|  | Windows 10 – HTML 5 |